## Slide 1
ArcGIS Server
Web Server
File Server
Database Server
GISTC Operators
WV GIS Technical Center
Public Access
Current Operations – All at WV GIS Technical Center

## Slide 2
ArcGIS Server
Web Server
File Server
Database Server
DOT Operators
DOT Technical Center
Public Access
Migrated Operations – All at DOT

## Slide 3
Currently all activity and hosting is done at the WV GIS Tech Center
This includes:
  Scanning
  Data maintenance
  Database hosting
  Image file hosting
  ArcGIS Server hosting
  Web hosting
Public access is through WV GIS Tech Center servers
DOT has no access to services or hardware other than what is available to the public

## Slide 4
ArcGIS Server
Web Server
File Server
Database Server
GISTC Operators
WV GIS Technical Center
Public Access
Shared Operations – Using WV Tech Center Servers
Staff from both sites access servers housed at the Tech Center
DOT Operators
Operators located at DOT with VPN access to the Tech Center Servers

## Slide 5
Possible Preliminary step
  Operations at the Tech Center continues as normal
  DOT staff employ the current Tech Center procedures using a VPN or other secure connection.
  DOT staff directly accesses Tech Center file and database servers over a secure connection
  Operations management remains with the Tech Center
Pros:
  No change in current operational hardware or services
  DOT operators can get up to speed prior to server migration
  Easy switch back to prior optional model
Cons:
  Security concerns with remote access into the WVU network
  Coordination of operations activity across two sites
  Only addresses the migration of operations activities, not the migration of data and service hosing
  Subsequent migration of data and service hosting must still be addressed using one of the other scenarios listed below

## Slide 6
ArcGIS Server
Web Server
File Server
Database Server
DOT Operators
DOT
Public Access
Shared Operations – Using DOT Servers
Staff from both sites access servers housed DOT
GISTC Operators
Operators located at GISTC with VPN connection or through REST Services

## Slide 7
Configuration 1
  DOT installs hardware that mimics the functions of the current Tech Center hardware
  DOT installs SQL Server, ArcGIS Server and Web Server software
  Existing databases and ArcGIS Server configurations are replicated at DOT
  Tech Center hardware and services are turned off or hibernated
  DOT staff employ the current Tech Center procedures targeting the newly installed hardware and services.
  Tech Center staff directly access DOT file and database servers over a secure connection
Pros:
  New configuration can be tested in parallel prior to turn-over
  Immediate and complete migration of services and hardware to DOT
Cons:
  SQL Server and ArcGIS licensing must be established
  Security concerns with remote access into the DOT network
  Internet speeds must be sufficient for operations
  Validating the correct hardware and service configurations
  Very difficult to switch back to the original operation model
  Operations must be suspended during the actual migration of data and services
  If GISTC staff will continue to scan, there will need to be long-term secure connection from GISTC and DOT servers

## Slide 8
ArcGIS Server
Web Server
File Services
Database Services
GISTC Operators
GISTC
Public Access
Shared Operations –DOT Database and File Services / GISTC Web and ArcGIS Servers
Staff from both sites access DOT file and database services
DOT Operators
DOT
DOT
GISTC

## Slide 9
ArcGIS Server
Web Server
File Services
Database Services
Public Access
DOT Database, ArcGIS, and File Services / GISTC Web hosting
DOT staff performing all scanning operations
DOT Operators
DOT
GISTC
DOT

## Slide 10
Configuration 2
  DOT installs hardware that mimics the functions of the current Tech Center hardware
  DOT installs SQL Server, ArcGIS Server and Web Server software
  Existing databases and ArcGIS Server configurations are replicated at DOT
  Tech Center hardware and services are turned off or hibernated
  DOT staff employ the current Tech Center procedures targeting the newly installed hardware and services.
  Tech Center staff directly access DOT file and database servers over a secure connection
Pros:
  New configuration can be tested in parallel prior to turn-over
  Immediate and complete migration of services and hardware to DOT
Cons:
  SQL Server and ArcGIS licensing must be established at DOT
  Security concerns with remote access into the DOT network
  Internet speeds must be sufficient for operations
  Validating the correct hardware and service configurations
  Very difficult to switch back to the original operation model
  Operations must be suspended during the actual migration of data and services
  There will need to be long-term secure connection from GISTC and DOT servers

## Slide 11
ArcGIS Server
Web Server
File Services
Database Services
GISTC Operators
GISTC
Public Access
Shared Operations –Cloud Database and File Services / GISTC Web and ArcGIS Servers
Staff from both sites access cloud file and database services
DOT Operators
DOT
Cloud Services
GISTC

## Slide 12
Configuration 3
  File storage and database service are established on Azure/AWS. Ownership should be through DOT to avoid subsequent transfer of the account.
  Databases and Files are migrated to Cloud services
  Existing processes changed to target Cloud services
  Tech Center hardware and services are turned off or hibernated
  DOT staff employ the current Tech Center procedures targeting the cloud services.
  DOT takes over operations oversight
  Web Services and ArcGIS Server can remain hosted at GISTC or moved to DOT
Pros:
  New configuration can be tested in parallel prior to turn-over
  GISTC can run in production to validate the system
  DOT can establish operations using GISTC procedures
  There are no operational changes required
  There are no IT security concerns related to the internal networks
  ArcGIS services and Web Services can be migrated later if desired
  Database backups occur on Cloud servers freeing up local drive space
  Server administration is handled by Cloud Provider
Cons:
  We would have to do a validation of functionality and performance
  Knowledge of Azure or AWS cloud will be required at DOT at turn-over
  Cloud licensing must be established
  Internet speeds must be sufficient for operations
  An initial migration of Database and File services must occur at GISTC