## Slide 1: WV DOT Scanning Project
Operational Overview

## Slide 2: 01 02 03 Table of Contents
Overview of processing for plans.
How the project is managed at the WVGISTC.
Current statistics for the project.
Project Overview
Project Management
Project Statistics

## Slide 3: Project Overview 01

## Slide 4: Operational Flow
Preparation
Scanning
Image Processing
Georeferencing
Quality Control
Building PDF
Publishing
Notes: Below processes are the base steps, the above are all higher management.

## Slide 5: Key Software
Adobe Photoshop
Adobe Acrobat
ArcGIS Pro
Network Drive
Script Based
Microsoft Access

## Slide 6: Project Book Preparation
Unpacking
Plans given by the DOT are moved to the naming pile.
Each folder is checked for organization and sorted.
Plan information is entered into the Database.
Sorting
File Naming

## Slide 7: Project Book Scanning
Scanner is cleaned and set up.
Each page is cleaned and repaired as needed.
The original scans are relocated to the network drive.
Each sheet is scanned and checked for errors.
01
02
03
04

## Slide 8: The Tech Center’s Scanning Room
Finished Plans
Plans Needing Named
Plans Ready to Scan
Scanning Stations

## Slide 9: Image Processing
Straighten TIFFs
Crop TIFFs
Auto Contrast TIFFs
Relocate
Each page is straightened to align text for text recognition.
Each page is cropped to reduce white space and scanner background.
Each page is contrasted for best quality.
The processed TIFFs are uploaded to the Network.

## Slide 10: Building the PDF
TIFFs are combined into a single document.
Text Recognition is performed on the document.
The PDF is relocated to the network drive.
The final product is checked for errors and compressed.
01
02
03
04

## Slide 11: Georeferencing
The location of the plan is found on the map.
The GeoTIFF is exported and named.
Image Selection
Plan Location
Control Points Set
GeoTIFF Exported
Relocated
Best page is selected to georeference.
Optimal Control Points are set, transforming the image.
The final compressed folder is uploaded to the network.

## Slide 12
The PDF is checked for OCR, artifacts, folds and other errors.
The GeoTIFF is checked for accuracy and quality.
Once approved, the file is renamed using the renaming script.
The TIFF folder is checked for accurate quantity.
The file is moved to its final location for complete Project Books.
Check PDF
Check GeoTIFF
File Rename
Check TIFFs
Relocate File
Quality Control

## Slide 13: Publishing
The extracted GeoTIFFs are added to the whole raster mosaic.
The new footprints coordinates are added to the database.
Publish GeoTIFFs
Add Rasters
Build Footprints
Update Footprints
Publish to Website
GeoTIFFs are extracted from their compressed folders.
Using the added rasters, footprint symbology is built for each.
Each plan is toggled to ‘Published’, allowing the website to display them.

## Slide 14: Online Highway Plan Locator

## Slide 15: Project Management 02

## Slide 16: Organizational Chart
Base Access
Base Access
QC Interns
Project Leader
Co-Leader

## Slide 17: Documentation
Three different documents are used for tracking progress:
DOT_Operator Access Database
DOT Performance Tracker Google Sheet
Web QC Status Google Sheet
Each serves a specific goal. The Access database is for statistics, the Performance Tracker for monitoring the stages of processing, and the Web QC Status for assuring plans on the website function correctly.

## Slide 18: Our Milestones
Currently working through Phase III of the project. Our next milestone is at 400,000 pages scanned. Less than 20,000 to go!

## Slide 19: Project Statistics 03
As of March 2nd, 2023

## Slide 20: 500,000
Sum of Phase I-III deliverables. An estimated 113,152 sheets remain till reaching the projected end of Phase III.
Notes: Projected number of plan sets left: 1,655. Based on drawers having an average of 5 plans.
Projected number of pages left: 62,228. Based on avg scan count of 37.6.

## Slide 21: 386,848 10,375 10,165
Sheets Scanned
Plans Scanned
Plans Published

## Slide 22: Plan Type Breakdown
Total Plans as of February 2023:
10,419
Right of Way
Total: 3421
Half-Size
Total: 4,670
Bridge
Total: 1789
Construction Design
Total: 500
Shop Drawing
Total: 22
As Built
Total: 17

## Slide 23: File Size Breakdown
Loose, processed scan files. Does not include the original scans but does include the unzipped GeoTIFF files.
Our main folder currently holds approximately 4TB of data.
Uncompressed TIFF Files
This is the amount of storage the compressed GeoTIFF folders make up. This is needed for publishing.
Compressed GeoTIFF Files
The PDF’s consist of all the individual pages which make up a project book. Needed for the website.
PDF Files
Notes: 10tb server, currently holds 4tb of data not counting original scans.